PRODUCT BLUEPRINT & ENGINEERING SPECIFICATION
Bank Internal Audit, Risk, Compliance & CAAT Platform

Derived from the approved SRS concept; expanded into screens, journeys, data model, APIs, RBAC, workflows, CAAT, AI/ML and MVP backlog.

| Document control | Value |
| --- | --- |
| Version | v1.0 |
| Audience | Product, UX/UI, Backend, Frontend, Data, ML, QA, DevOps and Security teams |
| Target | Bangladesh banks/NBFIs; architecture should remain internationally deployable |
| Delivery strategy | Core Audit → GRC → CAAT → AI/ML Premium → GenAI Premium |
| Important | Client-specific regulatory mapping, data access and workflow rules must be validated before production. |

# 1. Product Architecture at a Glance

The product is designed as a configurable audit operating system rather than a simple audit checklist application.

| Layer | Purpose | Commercial tier |
| --- | --- | --- |
| Core Audit OS | Audit universe, risk assessment, planning, engagement, fieldwork, evidence, findings, remediation, reporting. | Core |
| GRC | Risk register, RCM, control testing, regulatory obligations and compliance. | Add-on |
| CAAT | Data ingestion, canonical banking data model, rule engine, exception management and analytics. | Premium/add-on |
| AI/ML Audit Intelligence | Anomaly detection, entity risk, peer benchmarking, predictive signals, continuous assurance. | Premium recurring |
| GenAI Audit Copilot | RAG-based audit assistant, document intelligence, drafting and natural-language analytics. | Premium/usage-based |

The design follows the risk-based engagement and audit lifecycle emphasis in the IIA 2024 Global Internal Audit Standards, which organize internal audit practice around five domains and explicitly address strategic planning, engagement planning, engagement work, communication and action-plan monitoring. citeturn0search1turn0search7

The Bangladesh product benchmark should retain the bank-specific strengths publicly described for TAHQIQ—risk-based planning, branch risk gradation, online audit operations, concurrent audit, single-file management and CBS/HRMS integration—while expanding into a broader, API-first GRC/CAAT architecture. citeturn0search4

# 2. Module-wise Screen List

| ID | Screen | Primary purpose | Primary users | Priority |
| --- | --- | --- | --- | --- |
| AUTH | Login | Email/employee ID, password/SSO, MFA, device/session policy. | All | P0 |
| AUTH | MFA / Verification | OTP/app verification, trusted-device policy. | All | P0 |
| HOME | Role Dashboard | Role-specific KPIs, tasks, alerts and shortcuts. | All | P0 |
| ORG | Organisation Tree | Bank/region/branch/unit hierarchy. | Admin | P0 |
| ORG | Users | User search, create, deactivate, role and scope assignment. | Admin | P0 |
| ORG | Roles & Permissions | RBAC, data scopes, maker-checker policy. | Admin | P0 |
| ORG | Audit Types & Templates | Configure branch, concurrent, thematic, IT, credit, AML etc. | Admin | P0 |
| AU | Audit Universe | All auditable entities/processes/systems/products. | CAE/Manager | P0 |
| AU | Universe Detail | Risk, controls, prior audits, findings, incidents, coverage. | CAE/Manager | P0 |
| RISK | Risk Register | Risks, inherent/residual scores, owners and linked controls. | Risk/CAE | P0 |
| RISK | Risk Assessment | Assessment questionnaire, scoring, evidence and approval. | Risk/CAE | P0 |
| RISK | Risk Heatmap | Risk distribution by branch/process/category. | CAE/Board | P0 |
| PLAN | Annual Audit Plan | Risk-ranked universe, proposed engagements, resources, timing. | CAE | P0 |
| PLAN | Plan Approval | Review, comments, approve/reject and version history. | CAE/Board | P0 |
| PLAN | Coverage Map | Risk coverage vs audit plan; gaps and stale assessments. | CAE | P0 |
| ENG | Engagement Register | Search/filter all audits by status/type/branch/risk. | Manager | P0 |
| ENG | Engagement Setup | Objective, scope, period, team, risks, controls, milestones. | Manager | P0 |
| ENG | Audit Program | Procedures/test steps mapped to risks and controls. | Manager/Auditor | P0 |
| FIELD | Workpaper Workspace | Procedure, test, sample, result, notes and reviewer status. | Auditor | P0 |
| FIELD | Evidence Vault | Upload/view evidence, metadata, versions, checksum, access log. | Auditor/Reviewer | P0 |
| FIELD | Sampling | Sample population, methodology, sample selection and testing. | Auditor | P1 |
| FIELD | Review Queue | Reviewer comments, clearance, re-submit and sign-off. | Manager | P0 |
| BRANCH | Branch Audit Workspace | Branch checklist, risk grade, exceptions and findings. | Auditor | P0 |
| BRANCH | Concurrent Audit | Recurring assignments, periodic checks and escalation. | Concurrent Auditor | P1 |
| FIND | Findings Register | Findings by severity/status/owner/due date. | All authorised | P0 |
| FIND | Finding Detail | Condition, criteria, cause, consequence, recommendation, response. | Auditor/Manager | P0 |
| FIND | Action Plan | Owner, milestones, due date, evidence and validation. | Owner/Reviewer | P0 |
| FIND | Closure Validation | Evidence validation and close/reopen approval. | Manager/CAE | P0 |
| RCM | Risk-Control Matrix | Risk → control → process → test → finding mapping. | Risk/CAE | P1 |
| RCM | Control Library | Control objective, description, owner, frequency, key-control flag. | Risk/Compliance | P1 |
| RCM | Control Testing | Design/operating effectiveness and test evidence. | Auditor/Risk | P1 |
| COMP | Regulatory Obligation Register | Requirement, source, effective date, owner, applicability. | Compliance | P1 |
| COMP | Compliance Assessment | Obligation testing, evidence, breach/exception and action. | Compliance | P1 |
| CAAT | Data Sources | CBS/HRMS/LOS/ERP/payment source configuration. | CAAT Admin | P0 |
| CAAT | Data Mapping | Source-to-canonical field mappings and validation results. | CAAT Admin | P0 |
| CAAT | Rule Library | Rule definitions, thresholds, scope, severity and versioning. | CAAT Admin | P0 |
| CAAT | Run Monitor | Scheduled/manual run status, volume, errors and reconciliation. | CAAT Admin | P0 |
| CAAT | Exception Queue | Exceptions, reason, score, disposition and linked finding. | Auditor | P0 |
| CAAT | Analytics Explorer | Filters, aggregation, drill-down and export. | Auditor/Analyst | P1 |
| AI | AI Alert Queue | AI anomaly alerts, severity, explanation and disposition. | Auditor | P1/Premium |
| AI | Entity Risk Profile | Customer/account/user/branch risk history and signals. | Auditor/CAE | P1/Premium |
| AI | Peer Benchmarking | Peer groups, outliers and trend deviation. | CAE/Analyst | P1/Premium |
| AI | Model Registry | Models, versions, features, validation and approval. | Model Admin | P1/Premium |
| AI | Model Monitoring | Drift, performance, false positives and alert volumes. | Model Admin | P1/Premium |
| AI | AI Explainability | Top factors, baseline, peer comparison and source records. | Auditor | P1/Premium |
| AI | Audit Copilot | Secure RAG Q&A, planning and drafting assistant. | Auditor/CAE | P2/Premium |
| REPORT | CAE Dashboard | Plan progress, risk coverage, findings, overdue actions. | CAE | P0 |
| REPORT | Board Dashboard | High-risk findings, top risks, overdue remediation and trends. | Board | P0 |
| REPORT | Branch Dashboard | Branch risk grade, findings, exceptions and audit status. | Branch | P0 |
| REPORT | CAAT/AI Dashboard | Exceptions, alert ageing, false positives, model metrics. | CAE/Analyst | P1 |
| ADMIN | Workflow Config | Statuses, approval levels, escalation and SLA rules. | Admin | P0 |
| ADMIN | Audit Trail | Immutable event search and export. | Admin/Security | P0 |
| ADMIN | Integration Monitor | API jobs, ingestion health, errors and reconciliation. | Integration Admin | P0 |

# 3. Core User Journeys

| Journey | Flow | Key rule |
| --- | --- | --- |
| UJ-01 Annual Risk-Based Planning | CAE → Audit Universe → Risk Assessment → Risk Ranking → Proposed Plan → Resource Allocation → Board/Audit Committee Approval → Baseline Plan → Quarterly execution | Plan must show why each engagement was selected and which risks it covers. |
| UJ-02 New Audit Engagement | Manager → Select approved plan item → Define objective/scope → Map risks/controls → Assign team → Generate audit program → Approve engagement → Fieldwork | No fieldwork before required planning approval. |
| UJ-03 Auditor Fieldwork | Auditor → Open procedure → Select sample/full population → Perform test → Attach evidence → Record result → Create observation/finding → Submit → Reviewer | Every conclusion links to procedure and evidence. |
| UJ-04 Finding to Closure | Auditor → Draft finding → Manager review → Issue → Process owner response → Action plan → Evidence → Validation → Close/Reopen | Critical findings trigger immediate escalation. |
| UJ-05 CAAT Exception | Data job → Validate/reconcile → Execute rule → Create exception → Auditor triage → False positive/Investigate/Escalate → Finding if warranted | Exception must preserve source record and rule version. |
| UJ-06 AI Anomaly | Data pipeline → Feature generation → Model scoring → Hybrid score → Alert → Explainability → Auditor disposition → Optional finding → Feedback dataset | AI is advisory; human approval is mandatory. |
| UJ-07 Regulatory Compliance | Compliance owner → Add/update obligation → Map process/risk/control → Assessment → Evidence → Exception → Action plan → Validation → Close | Regulation version and effective date are retained. |
| UJ-08 Board Reporting | System aggregates approved records → CAE reviews → Board dashboard/report → Drill-down to findings/risks → Export | Board users are read-only unless explicitly authorised. |

# 4. Audit Workflow & State Machine

Recommended engagement workflow:

PLAN DRAFT → PLAN REVIEW → PLAN APPROVED → ENGAGEMENT INITIATED → SCOPING → FIELDWORK → REVIEW → DRAFT REPORT → MANAGEMENT RESPONSE → CAE APPROVAL → FINAL REPORT → REMEDIATION → VALIDATION → CLOSED

Allowed exception paths: Rejected → Draft; Review Returned → Fieldwork; Management Response Returned → Response; Validation Failed → Remediation; Closed → Reopened only by authorised role.

Recommended finding workflow:

FINDING DRAFT → INTERNAL REVIEW → ISSUED → RESPONSE DUE → ACTION IN PROGRESS → EVIDENCE SUBMITTED → VALIDATION → CLOSED / REOPENED

| Event | Required actor | Required record |
| --- | --- | --- |
| Approve annual plan | CAE/Board as configured | Version, approver, timestamp, comments |
| Approve engagement scope | Manager/CAE | Scope version and approval |
| Clear workpaper | Reviewer | Reviewer comment, clearance timestamp |
| Issue finding | Manager/CAE | Finding version and issue timestamp |
| Accept management response | Manager/CAE | Response status and reason |
| Close finding | Validator/CAE | Closure evidence, validation conclusion |
| Reopen finding | CAE/authorised manager | Reason and previous closure reference |

# 5. Database / ERD Blueprint

Use a relational transactional model with UUID primary keys, created_at/updated_at, created_by/updated_by and tenant_id (even for single-bank deployment). Large CAAT datasets should live in a separate analytics store.

Logical ERD:

ORGANISATION
  ├── ORGANISATION_UNIT ──< USER_SCOPE >── USER ──< USER_ROLE >── ROLE ──< ROLE_PERMISSION
  │
  ├── AUDIT_UNIVERSE_ITEM ──< RISK ──< RISK_CONTROL >── CONTROL
  │          │                  │                    │
  │          │                  └──< RISK_ASSESSMENT └──< CONTROL_TEST
  │          │
  │          └──< AUDIT_PLAN_ITEM >── AUDIT_PLAN
  │                                     │
  │                                     └──< ENGAGEMENT ──< ENGAGEMENT_RISK
  │                                                   ├──< AUDIT_PROCEDURE ──< WORKPAPER ──< EVIDENCE
  │                                                   ├──< SAMPLE
  │                                                   └──< FINDING ──< ACTION_PLAN ──< ACTION_EVIDENCE
  │
  ├── REGULATORY_OBLIGATION ──< OBLIGATION_CONTROL >── CONTROL
  │
  └── DATA_SOURCE ──< DATA_MAPPING ──< CAAT_RULE ──< CAAT_RUN ──< CAAT_EXCEPTION
                                                                    │
                                                                    └── FINDING
AI_MODEL ──< AI_MODEL_VERSION ──< AI_RUN ──< AI_ALERT ──< AI_DISPOSITION
                                      │
                                      └──< MODEL_METRIC
AUDIT_LOG records all material state/data/security/model events.

| Entity | Key fields / purpose |
| --- | --- |
| organisation | id, parent_id, type, code, name, status |
| user | id, employee_id, name, email, status, org_unit_id |
| role / permission | role_id, permission_id, action, resource, scope |
| audit_universe_item | id, type, parent_id, owner, risk_profile, audit_frequency |
| risk | id, statement, category, owner, inherent_score, residual_score |
| risk_assessment | risk_id, period, factors, score, methodology_version, approval |
| control | id, objective, description, owner, frequency, key_control |
| control_test | control_id, engagement_id, result, evidence_id, effectiveness |
| audit_plan | id, period, version, status, approved_by |
| audit_plan_item | plan_id, universe_item_id, risk_score, proposed_period, effort |
| engagement | id, plan_item_id, type, objective, scope, dates, status |
| audit_procedure | engagement_id, risk_id, control_id, procedure, result |
| workpaper | procedure_id, version, content, review_status, signoff |
| evidence | workpaper_id, object_uri, checksum, source, classification |
| finding | engagement_id, severity, condition, criteria, cause, consequence, recommendation, status |
| action_plan | finding_id, owner, due_date, milestones, status |
| regulatory_obligation | source, reference, issue_date, effective_date, text, owner |
| data_source | system, connection_type, schema_version, refresh_frequency |
| data_mapping | source_field, canonical_field, transform, validation_rule |
| caat_rule | rule_code, expression, scope, severity, version, active |
| caat_run | rule_id, start/end, row_count, exception_count, status |
| caat_exception | run_id, source_key, reason, severity, disposition |
| ai_model_version | model_id, algorithm, training_period, features, threshold, approval |
| ai_alert | model_version, entity_type, entity_id, score, explanation, status |
| ai_disposition | alert_id, disposition, reviewer, reason, finding_id |
| audit_log | actor, action, object_type/id, before_hash, after_hash, timestamp |

# 6. API Specification

API style: REST/JSON for business services; asynchronous event/queue APIs for CAAT/ML jobs; OAuth2/OIDC service authentication; version all public endpoints under /api/v1.

| Domain | Method | Endpoint | Purpose | Priority |
| --- | --- | --- | --- | --- |
| Auth | POST | /api/v1/auth/login | Authenticate or initiate SSO flow | P0 |
| Users | GET/POST | /api/v1/users | List/create users | P0 |
| Roles | GET/POST | /api/v1/roles | Manage roles/permissions | P0 |
| Universe | GET/POST | /api/v1/audit-universe | List/create universe items | P0 |
| Risk | GET/POST | /api/v1/risks | Risk register | P0 |
| Risk | POST | /api/v1/risks/{id}/assessments | Create risk assessment | P0 |
| Planning | GET/POST | /api/v1/audit-plans | Create/list audit plans | P0 |
| Planning | POST | /api/v1/audit-plans/{id}/submit | Submit for approval | P0 |
| Planning | POST | /api/v1/audit-plans/{id}/approve | Approve plan | P0 |
| Engagement | POST | /api/v1/engagements | Create engagement | P0 |
| Engagement | GET/PATCH | /api/v1/engagements/{id} | Read/update engagement | P0 |
| Procedures | GET/POST | /api/v1/engagements/{id}/procedures | Audit procedures | P0 |
| Workpapers | GET/POST | /api/v1/workpapers | Workpapers | P0 |
| Evidence | POST | /api/v1/evidence/presign | Secure upload URL/handshake | P0 |
| Findings | GET/POST | /api/v1/findings | Findings register | P0 |
| Findings | POST | /api/v1/findings/{id}/issue | Issue finding | P0 |
| Actions | GET/PATCH | /api/v1/action-plans/{id} | Remediation status | P0 |
| CAAT | GET/POST | /api/v1/caat/sources | Data sources | P0 |
| CAAT | GET/POST | /api/v1/caat/rules | Rule library | P0 |
| CAAT | POST | /api/v1/caat/runs | Start rule run | P0 |
| CAAT | GET | /api/v1/caat/runs/{id} | Run status/results | P0 |
| CAAT | GET | /api/v1/caat/exceptions | Exception queue | P0 |
| AI | POST | /api/v1/ai/scoring/jobs | Start model scoring job | P1 |
| AI | GET | /api/v1/ai/alerts | AI alert queue | P1 |
| AI | POST | /api/v1/ai/alerts/{id}/disposition | Human disposition | P1 |
| AI | GET | /api/v1/ai/models | Model registry | P1 |
| AI | POST | /api/v1/ai/models/{id}/deploy | Deploy approved model | P1 |
| Reports | GET | /api/v1/reports/dashboard | Dashboard data | P0 |
| Audit Trail | GET | /api/v1/audit-log | Authorised event search | P0 |

# 7. API Contract Rules

Every response contains request_id/correlation_id and consistent error envelope.

Use idempotency keys for plan approvals, finding issue/closure and CAAT run submission.

Use optimistic locking/version fields for workpapers, findings and configuration.

Use cursor pagination for large lists; filtering/sorting must be server-side.

Sensitive evidence is never returned directly through general JSON APIs; use short-lived authorised download URLs.

All API mutations emit audit events.

CAAT/ML jobs return job_id immediately and publish progress/status asynchronously.

Use contract tests for CBS/HRMS connectors so source changes do not silently corrupt analytics.

# 8. RBAC Matrix

| Resource | Board/Audit Committee | CAE | Audit Manager | Auditor | Concurrent Auditor | Branch/Process Owner | Risk | Compliance | CAAT Analyst | Model Admin | System Admin |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Dashboard | R | RW | RW | R | R | R | RW | RW | RW | RW | RW |
| Audit Universe | R | RW | RW | R | R | R | RW | R | R | R | A |
| Risk Assessment | R | A | RW | RW | R | R | RW | R | RW | R | A |
| Audit Plan | R | A | RW | R | R | R | R | R | R | R | A |
| Engagement | R | A | RW | RW | RW | R | R | R | R | R | A |
| Workpapers | R | A | RW | RW | RW | R | R | R | R | R | A |
| Evidence | R | A | RW | RW | RW | R | R | R | R | R | A |
| Findings | R | A | RW | RW | RW | RW | R | R | RW | R | A |
| Remediation | R | A | RW | R | R | RW | R | R | R | R | A |
| RCM | R | A | RW | RW | R | R | RW | RW | R | R | A |
| Compliance | R | A | R | R | R | R | R | RW | R | R | A |
| CAAT Rules | R | A | R | R | R | R | R | R | RW | R | A |
| CAAT Exceptions | R | A | RW | RW | RW | R | RW | R | RW | R | A |
| AI Alerts | R | A | RW | RW | RW | R | R | R | RW | RW | A |
| Model Registry | R | R | R | R | R | R | R | R | R | A | A |
| Configuration | R | A | R | R | R | R | R | R | R | RW | A |
| Audit Trail | R | R | R | R | R | R | R | R | R | R | A |

Legend: R = read; RW = create/update within permitted scope; A = approve/administrate. In production, permissions should be action-level and scope-aware rather than relying only on role labels.

# 9. CAAT Rule Library – Initial 40 Rules

| Code | Rule | Logic summary | Domain | Priority |
| --- | --- | --- | --- | --- |
| CAAT-001 | Duplicate transaction | Same account/amount/type/date/time-window repeated beyond configurable tolerance. | Transactions | P0 |
| CAAT-002 | Near-duplicate transaction | Same source/target/amount within short interval with differing reference. | Transactions | P0 |
| CAAT-003 | Round amount anomaly | High-value round-number transactions outside normal profile. | Transactions | P0 |
| CAAT-004 | Odd-hour transaction | Transaction outside branch/user normal operating profile. | Transactions | P0 |
| CAAT-005 | Rapid in/out | Large credit followed by rapid debit within configurable window. | Deposits | P0 |
| CAAT-006 | Dormant activation | Dormant account activated and high-value activity occurs shortly after. | Deposits | P0 |
| CAAT-007 | Threshold splitting | Multiple transactions structured below a threshold. | AML/Cash | P0 |
| CAAT-008 | Excessive reversals | User/branch reversal rate materially above peer baseline. | Operations | P0 |
| CAAT-009 | Manual GL entry | Manual journal outside approved user/process profile. | GL | P0 |
| CAAT-010 | Backdated GL | Posting date materially earlier than entry date. | GL | P0 |
| CAAT-011 | Period-end spike | Unusual manual journals close to month/quarter/year end. | GL | P0 |
| CAAT-012 | Suspense ageing | Suspense entries older than configured SLA. | GL | P0 |
| CAAT-013 | User-role mismatch | Transaction type/limit inconsistent with employee role. | Access | P0 |
| CAAT-014 | Terminated employee activity | Transactions after HR termination date. | Access | P0 |
| CAAT-015 | Privileged-user anomaly | Privileged user performs unusual financial activity. | Access | P1 |
| CAAT-016 | Maker-checker conflict | Same user or prohibited relationship performs both steps. | Access | P0 |
| CAAT-017 | Duplicate beneficiary | Many accounts using same unusual beneficiary/account. | Payments | P1 |
| CAAT-018 | High-risk beneficiary change | Beneficiary changed shortly before high-value transfer. | Payments | P1 |
| CAAT-019 | Failed-payment pattern | Repeated failed/returned payments linked to unusual entity/user. | Payments | P1 |
| CAAT-020 | Unusual branch fee reversal | Branch/user fee reversals above peer baseline. | Branch | P0 |
| CAAT-021 | Cashier outlier | Teller transaction distribution differs materially from peers. | Cash | P1 |
| CAAT-022 | Cash threshold pattern | Cash transactions clustered below reporting/approval thresholds. | Cash | P0 |
| CAAT-023 | Loan disbursement before approval | Disbursement timestamp precedes required approval. | Loans | P0 |
| CAAT-024 | Loan override concentration | Unusual concentration of overrides by user/branch. | Loans | P1 |
| CAAT-025 | Restructuring repeat | Repeated restructuring patterns outside policy profile. | Loans | P1 |
| CAAT-026 | Write-off anomaly | Write-offs materially above peer/product baseline. | Loans | P1 |
| CAAT-027 | Overdue escalation gap | Loan reaches configured delinquency stage without expected action. | Loans | P1 |
| CAAT-028 | Employee-vendor overlap | Employee identifiers/contact/bank details overlap with vendor. | Procurement | P1 |
| CAAT-029 | Invoice duplicate | Duplicate or near-duplicate invoice/vendor/amount/date. | Procurement | P0 |
| CAAT-030 | Split procurement | Multiple purchases from same vendor below approval threshold. | Procurement | P1 |
| CAAT-031 | Ghost payroll indicator | Salary payment without active HR record or expected attributes. | Payroll | P0 |
| CAAT-032 | Salary outlier | Unusual salary change or allowance compared with employee history/peer group. | Payroll | P1 |
| CAAT-033 | Trade amendment anomaly | Repeated amendments/manual overrides outside product baseline. | Trade | P1 |
| CAAT-034 | Missing approval | Required approval absent from transaction lifecycle. | Operations | P0 |
| CAAT-035 | Branch peer deviation | Branch KPI/transaction distribution materially differs from peer group. | Branch | P1 |
| CAAT-036 | Repeat finding exposure | Universe item has repeated findings within defined period. | Audit | P0 |
| CAAT-037 | Overdue action concentration | Owner/unit has materially elevated overdue remediation. | Audit | P0 |
| CAAT-038 | High-risk control not tested | Key/high-risk control has no current test. | Controls | P0 |
| CAAT-039 | Data quality exception | Source totals/counts fail reconciliation or completeness checks. | Data | P0 |
| CAAT-040 | Unusual customer/account network | Entity participates in unusually dense or circular transaction relationships. | Network | P2 |

# 10. AI/ML Architecture

Recommended pipeline:

Source Systems → Ingestion → Data Quality/Reconciliation → Canonical Banking Model → Feature Store → Rules/Statistics → ML Models → Ensemble Scoring → Explainability → Alert Queue → Human Disposition → Finding/Feedback → Model Monitoring

| Component | Design |
| --- | --- |
| Ingestion | API/SFTP/database/batch; incremental loads; source lineage. |
| Canonical model | Customer/account/transaction/user/branch/loan/vendor/payment entities. |
| Feature engineering | Velocity, frequency, amount deviation, peer percentile, time-of-day, sequence, network and historical finding features. |
| Rules | Deterministic CAAT rules remain independently visible and auditable. |
| Statistical layer | Robust z-score, percentile, seasonality, peer baselines. |
| Unsupervised ML | Isolation Forest/LOF/autoencoder as appropriate to dataset maturity. |
| Network analytics | Graph relationships for accounts, users, beneficiaries, vendors and branches. |
| Ensemble | Configurable combination of rule severity, statistical deviation, ML score, peer deviation and contextual risk. |
| Explainability | Top factors, baseline comparison, peer comparison, linked source transactions and prior alerts. |
| Feedback | Auditor disposition creates controlled labels/feedback; only authorised outcomes feed training. |
| Model registry | Model version, training period, features, hyperparameters, threshold, approval and deployment state. |
| Monitoring | Drift, alert volume, reviewer acceptance, false-positive rate, stability and performance where labels exist. |
| Governance | No autonomous final finding; human approval and immutable AI audit log. |

# 11. Premium AI/ML Feature Packaging

| Feature | Base/Premium | Commercial value proposition |
| --- | --- | --- |
| Rules-based CAAT | Core CAAT | Transparent automated audit tests. |
| ML anomaly score | Premium | Find previously unknown patterns without requiring labelled fraud data. |
| Dynamic entity risk | Premium | Continuously reprioritise accounts/users/branches/processes. |
| Peer benchmarking | Premium | Identify outliers relative to similar branches/users. |
| Predictive repeat-finding risk | Premium | Focus follow-up on areas likely to recur. |
| Continuous assurance | Premium | Daily/near-real-time alerting instead of periodic audit only. |
| GenAI Audit Copilot | Premium+ | Reduce auditor time on planning, documentation, evidence summarisation and reporting. |

# 12. MVP Development Backlog

| ID | Epic | Scope | Priority | Target |
| --- | --- | --- | --- | --- |
| EP-01 | Foundation & Security | Tenant/org model, environments, CI/CD, secrets, logging, RBAC skeleton | P0 | Sprint 1-2 |
| EP-02 | Identity | SSO/MFA, users, roles, scopes, sessions | P0 | Sprint 1-2 |
| EP-03 | Master Data | Org hierarchy, branches, departments, audit types/templates | P0 | Sprint 2-3 |
| EP-04 | Audit Universe | Universe CRUD, hierarchy, risk/control links, audit history | P0 | Sprint 3-4 |
| EP-05 | Risk Engine | Risk factors, scoring methodology, assessment, approval, heatmap | P0 | Sprint 4-5 |
| EP-06 | Annual Planning | Risk-ranked plan, resource allocation, approval, coverage | P0 | Sprint 5-6 |
| EP-07 | Engagements | Setup, scope, team, milestones, status machine | P0 | Sprint 6-7 |
| EP-08 | Audit Program | Procedure templates, risk/control mapping, customisation | P0 | Sprint 7-8 |
| EP-09 | Workpapers | Testing, notes, samples, reviewer queue, sign-off | P0 | Sprint 8-10 |
| EP-10 | Evidence | Secure storage, checksum, versions, access logging | P0 | Sprint 8-10 |
| EP-11 | Findings | Finding lifecycle, severity, response, recommendation | P0 | Sprint 10-11 |
| EP-12 | Remediation | CAPA, milestones, escalation, validation, closure | P0 | Sprint 11-12 |
| EP-13 | Branch Audit | Branch checklists, risk grade, concurrent audit foundation | P0 | Sprint 10-12 |
| EP-14 | Dashboards | CAE, Board, manager, branch dashboards | P0 | Sprint 12-13 |
| EP-15 | Notifications | Tasks, reminders, SLA escalation | P0 | Sprint 12-13 |
| EP-16 | Audit Trail | Immutable event model, search/export | P0 | Sprint 13 |
| EP-17 | CBS Connector | One client CBS integration + reconciliation | P0 | Sprint 9-13 |
| EP-18 | HRMS Connector | Employee/org feed + termination status | P0 | Sprint 11-13 |
| EP-19 | CAAT Data Hub | Source registry, mapping, ingestion, data quality | P0 | Sprint 13-15 |
| EP-20 | CAAT Rule Engine | Rule DSL/config, scheduler, exceptions | P0 | Sprint 15-17 |
| EP-21 | CAAT Initial Library | First 20-30 rules from library above | P0 | Sprint 16-18 |
| EP-22 | Exception Management | Triage, disposition, evidence, finding linkage | P0 | Sprint 17-18 |
| EP-23 | Security/VAPT | SAST/DAST, access tests, VAPT remediation | P0 | Sprint 18-20 |
| EP-24 | UAT & Deployment | UAT, migration, training, production readiness | P0 | Sprint 20-22 |
| AI-01 | ML Data Pipeline | Feature store, training dataset, model registry | P1 | Post-MVP |
| AI-02 | Anomaly MVP | Isolation Forest/statistical baseline + scoring | P1 | Post-MVP |
| AI-03 | AI Alert UX | Explainability, disposition, feedback loop | P1 | Post-MVP |
| AI-04 | Peer Benchmarking | Peer grouping and deviation scores | P1 | Post-MVP |
| AI-05 | Entity Risk | Dynamic entity risk profile | P1 | Post-MVP |
| AI-06 | Model Monitoring | Drift/performance/false-positive dashboard | P1 | Post-MVP |
| AI-07 | GenAI Gateway | Private/enterprise LLM gateway + RAG controls | P2 | Phase 3 |
| AI-08 | Audit Copilot | Planning, evidence summary, finding drafting, Q&A | P2 | Phase 3 |

# 13. MVP Definition of Done

One bank can configure organisation hierarchy, users, roles and audit scopes.

CAE can build a risk-based annual plan and route it for approval.

Manager can create an engagement and configure scope, risks, controls and procedures.

Auditor can execute workpapers, attach evidence, record tests and submit for review.

Reviewer can clear/reject workpapers with a complete review trail.

Findings can progress from draft to issued to remediation to validated closure.

Branch audit can be performed digitally using configurable templates.

One CBS and one HRMS connector work end-to-end with reconciliation.

CAAT can ingest data, execute rules and generate traceable exceptions.

At least 20 high-value CAAT rules are production-ready.

CAE and Board dashboards can drill into authorised source records.

All material actions are audited and sensitive evidence is protected.

VAPT/security testing and backup/restore tests pass.

AI is NOT required for core MVP; architecture must expose stable extension points for it.

# 14. Development Sequence / Team Structure

| Team | Primary responsibility |
| --- | --- |
| Product/BA | Audit methodology, requirements, workflows, acceptance criteria, client workshops. |
| UX/UI | Screen flows, dashboard information architecture, responsive design, accessibility. |
| Backend | Domain services, workflows, RBAC, APIs, audit trail. |
| Frontend | Screens, workspaces, dashboards, evidence and review UX. |
| Data Engineering | CBS/HRMS connectors, canonical model, ingestion, reconciliation, CAAT pipeline. |
| Analytics/CAAT | Rule engine, query/aggregation engine, exception lifecycle. |
| ML/AI | Feature engineering, anomaly models, explainability, registry, monitoring, GenAI gateway. |
| QA | Functional, workflow, integration, data, performance and security test automation. |
| DevSecOps | CI/CD, environments, secrets, observability, backup/DR, deployment. |
| Security | Threat model, VAPT, access-control review, evidence security and AI data governance. |

# 15. Client Discovery Before Sprint 1

Obtain client's current Internal Audit Manual and audit methodology.

Obtain sample annual audit plan, branch risk grading sheet and 2–3 completed audit reports.

Obtain sample workpapers/checklists and finding/remediation templates.

Identify CBS, HRMS, LOS, AML, GL/ERP, card, payment and data warehouse systems.

Confirm whether direct database read access, APIs, SFTP or scheduled extracts are available.

Agree data volumes and historical data availability for CAAT/ML.

Agree risk scoring methodology and whether the bank already has a central risk register.

Map required Bangladesh Bank and other regulatory requirements to product controls; do not hard-code assumptions.

Confirm on-premise/private cloud requirement, RPO/RTO, retention, SSO/MFA and VAPT requirements.

Select 5–8 initial CAAT use cases with known historical examples for validation.

Identify who can approve plans, reports, findings and closures.

Agree what information may be exposed to AI/ML services and whether private/self-hosted inference is required.

# 16. Key Product Decisions to Lock Early

Single-bank deployment first vs multi-tenant SaaS architecture.

PostgreSQL/relational core plus separate analytics store.

Evidence stored inside platform object storage vs integration with bank DMS.

Rules engine DSL design: SQL-like, JSON expression tree or visual builder.

Event-driven ingestion vs scheduled batch for client 1.

Mobile/offline branch auditing in MVP or Phase 2.

Private LLM vs enterprise API for GenAI.

Whether client 1 will provide enough historical labelled data for supervised ML; if not, begin with unsupervised/statistical methods.

# 17. Reference Basis

This blueprint incorporates current public reference material used during the product research. The IIA's 2024 Global Internal Audit Standards are the current professional baseline and are effective from January 9, 2025; the IIA also published a second edition of its risk-based audit planning guide in July 2025 and updated engagement-planning guidance in May 2026. citeturn0search1turn0search3turn0search7turn0search6

TAHQIQ's publicly described scope includes risk-based audit planning, branch risk gradation, online audit operation/monitoring, concurrent audit, single-file management and CBS/HRMS integration. citeturn0search4

The detailed regulatory mapping should be performed against the client's current Bangladesh Bank requirements during discovery rather than treating this product blueprint as legal/regulatory advice.

# 18. Recommended Next Deliverables

UX wireframes for the 20 highest-priority screens.

Detailed API OpenAPI 3.1 specification.

Database ERD and migration scripts.

RBAC permission catalogue at action level.

Audit workflow BPMN/state diagrams.

CAAT rule DSL and first 30 executable rule specifications.

Data dictionary/canonical banking schema.

AI/ML technical design document and model governance policy.

Jira/Linear-ready epics, user stories and acceptance criteria.

Client discovery questionnaire and UAT test pack.